WEEK 3 INTERNSHIP REPORT

Student Performance Analysis & Prediction

Python-Based Machine Learning Model Development and Evaluation Plan

_______________________________________________________

Student Name:  Sagar Negi

Roll Number:  [Roll Number]

College / Faculty:  Faculty of Technology, Veer Madho Singh Bhandari

University:  Uttarakhand Technical University (UTU)

Department:  [Department]

Internship Organization:  Yuva Internship

Internship Program:  Virtual Data Science Explorer Intern

Mentor / Supervisor:  [Mentor / Supervisor]

Submission Date:  31 August 2026

This document is a planning exercise. No ML model has been trained or executed.

# Table of Contents

Right-click here and choose "Update Field" to build the Table of Contents.

# 1. Executive Summary

This report documents the Week 3 internship task: the design of a detailed, conceptual machine-learning model development and evaluation plan for the Student Performance Analysis and Prediction project. The purpose of this week is to set out a rigorous, reproducible methodology for developing, training, validating, evaluating, and eventually deploying an ML model in Python.

The machine-learning objective is to predict a student’s academic performance (proposed target: Final Score) using relevant historical and behavioral features such as study hours, attendance, previous scores, absences, and background characteristics. These features and the target are proposed and illustrative; the final set will depend on the actual dataset.

Because the target is assumed to be numerical, the primary problem formulation is supervised regression. A classification alternative is also discussed. The plan proposes:

A structured preprocessing pipeline (missing values, duplicates, encoding, scaling).

Feature engineering and feature selection strategies.

Candidate algorithms: Linear Regression, Decision Tree, Random Forest, Gradient Boosting.

Model training and validation using cross-validation.

A comprehensive evaluation-metrics framework (MAE, MSE, RMSE, R²).

A conceptual deployment, monitoring, and maintenance plan.

IMPORTANT: This document presents a PROPOSED machine-learning development and evaluation plan. No model has been trained or executed as part of this planning phase. No accuracy, precision, recall, F1-score, RMSE, MAE, R², or any other result is claimed anywhere in this document.

# 2. Introduction

Machine Learning (ML) is a branch of artificial intelligence in which a computer system learns patterns from data without being explicitly programmed to perform a specific task. Instead of hard-coding rules, an ML model is trained on historical examples so that it can make predictions or decisions on new, unseen examples.

## 2.1 Supervised Learning

In supervised learning, the model is trained on labelled data where both the input features and the target value are known. The model learns a mapping from inputs to outputs so that it can predict the target for new inputs.

## 2.2 Regression vs Classification

Regression: predicts a continuous numerical value (e.g., a score of 78.5).

Classification: predicts a discrete category (e.g., “High” / “Medium” / “Low” performance).

## 2.3 Training, Validation, Test, and Generalization

Training: fitting the model to the training data.

Validation: tuning model parameters and selecting between models.

Test: final unbiased evaluation on unseen data.

Generalization: how well the model performs on new, unseen data, beyond the data it was trained on.

Machine learning fits into the broader data-science lifecycle as follows:

Problem Definition
        ↓
Data Collection
        ↓
EDA
        ↓
Preprocessing
        ↓
Feature Engineering
        ↓
Model Selection
        ↓
Model Training
        ↓
Validation
        ↓
Evaluation
        ↓
Deployment
        ↓
Monitoring

# 3. Project Context

The Student Performance Analysis and Prediction project applies data science and machine learning to educational data. Educational datasets often contain multiple variables related to student characteristics, behaviors, and outcomes. Machine learning can be used to learn patterns from historical observations and generate predictions for unseen observations.

Work completed in previous phases:

Week 1: Project Planning and Strategy Development.

Week 2: Exploratory Data Analysis (EDA) and Visualization Framework Design.

Week 3 builds directly on these earlier phases by proposing the machine-learning development and evaluation strategy. The EDA and visualization framework designed in Week 2 provides the foundation for understanding and cleaning the data that will feed into the model pipeline proposed here.

Predictions from such a system are intended to support analysis and the early identification of potential academic-support needs. They are NOT intended to replace human judgment or to automatically label students.

# 4. Problem Definition

The proposed machine-learning problem is defined as follows:

PROBLEM: Develop a machine-learning system that predicts a student’s final academic performance using relevant historical and behavioral features.

## 4.1 Input

Potential student attributes such as study hours, attendance, previous scores, assignment scores, absences, age, internet access, extracurricular activity, and family/educational background. (Proposed / illustrative.)

## 4.2 Output

The predicted final academic score of the student. (Proposed target: Final Score.)

## 4.3 ML Type

The primary formulation is supervised regression because the Final Score is assumed to be a continuous numerical value. Regression would be preferred when the actual score is available as a continuous numerical target, because it preserves the full information in the score rather than collapsing it into coarse categories.

An alternative formulation is classification, used if the final outcome is converted into categories such as Low / Medium / High. This may be useful when approximate performance bands are sufficient for the intended decision-making.

# 5. Data Requirements

The following table lists potential predictor features. These are proposed and illustrative; the final set will depend on the actual dataset.

| Feature | Type | Example | Purpose |
| --- | --- | --- | --- |
| Study Hours | Numerical | 5 | Academic effort |
| Attendance | Numerical | 90% | Participation |
| Previous Score | Numerical | 78 | Prior achievement |
| Absences | Numerical | 4 | Attendance behavior |
| Age | Numerical | 20 | Demographic context |
| Internet Access | Categorical | Yes | Resource availability |
| Extracurricular Activity | Categorical | Yes | Student activity |

Table 1: Proposed (illustrative) input features and their purpose

Target variable: Final Score (proposed / illustrative).

These variables are PROPOSED only. The actual features and target will be confirmed once the real dataset is available.

# 6. Data Preprocessing Strategy

Preprocessing transforms raw data into a clean, consistent, model-ready format. Preprocessing is important because machine-learning algorithms make assumptions about data quality, scale, and encoding, and because errors in the raw data (missing values, duplicates, invalid records, outliers) can strongly distort model learning.

## 6.1 Preprocessing Pipeline Steps

Data loading.

Data validation.

Missing-value handling.

Duplicate removal.

Invalid-value handling.

Outlier analysis.

Categorical encoding.

Numerical transformation.

Feature scaling.

Feature selection.

Data-leakage prevention.

## 6.2 Data-Leakage Prevention in the Pipeline

All preprocessing steps must be fit only on the training data and applied consistently to validation and test data, typically through a scikit-learn Pipeline. This prevents information from the training set leaking into evaluation data.

# 7. Missing Value Handling

Missing values occur when data is absent for a record. The appropriate treatment depends on the proportion of missing data, the mechanism of missingness, and the modeling goal. There is no single universally correct method.

Mean imputation: replaces missing values with the column mean. Simple but sensitive to outliers.

Median imputation: replaces with the column median. More robust to outliers than the mean.

Mode imputation: replaces categorical missing values with the most frequent category.

Advanced imputation: uses models (e.g., KNN or iterative imputation) to estimate missing values.

Row removal: dropping records with missing values, only when the proportion is small and justified.

The strategy will be selected after inspecting the actual data. Removing data or choosing an imputation method without understanding the data can bias the model.

# 8. Categorical Encoding

## 8.1 One-Hot Encoding

Suitable for nominal categories where there is no natural order. For example, Gender (Male / Female) becomes two binary indicator columns (male=1/0, female=1/0).

## 8.2 Ordinal Encoding

Suitable when categories have a meaningful, known order. For example, Low < Medium < High maps to 0, 1, 2.

Risk: Applying ordinal encoding to nominal categories incorrectly imposes an artificial order that does not exist, which can mislead distance- or gradient-based models. The correct encoding must be chosen per variable based on its true nature.

# 9. Feature Scaling

## 9.1 Standardization

z = (x - mean) / standard deviation

Centres the data around zero with unit variance.

## 9.2 Min-Max Scaling

x_scaled = (x - minimum) / (maximum - minimum)

Rescales data to a fixed range, typically [0, 1].

Scaling matters for models that rely on distances (e.g., K-Nearest Neighbors, SVM) or gradient-based optimization (e.g., linear/neural models). Tree-based models (Decision Tree, Random Forest, Gradient Boosting) generally do not require standardization because they split on thresholds rather than distances.

# 10. Feature Engineering

Feature engineering creates new, more informative variables from the raw data. Proposed examples include:

Average assessment score.

Attendance percentage.

Absence rate.

Study intensity.

Performance category.

Feature engineering should be grounded in domain knowledge and validated against the data. Crucially, a feature must be avoided if it leaks information from the target, since this would mislead the model during training.

# 11. Data Leakage

Data leakage occurs when information that would not be available at prediction time is unintentionally used during model training. This gives an optimistically biased estimate of model performance that will not hold in production.

## 11.1 Examples Relevant to Student Prediction

Using test-set statistics (e.g., mean, scaling parameters) computed from the whole dataset.

Including a feature that already encodes the outcome (e.g., a “pass/fail” flag derived from the score).

Using future-term information that would not exist at the time of prediction.

## 11.2 How to Prevent Leakage

Fit preprocessing (imputers, scalers, encoders) only on training data.

Build preprocessing inside a scikit-learn Pipeline so it is applied consistently.

Avoid using future information in feature creation.

When feature selection is performed, do it within training folds rather than on the whole dataset.

Preventing leakage is essential for obtaining an honest estimate of how the model will perform in practice.

# 12. Feature Selection

Feature selection reduces the number of input variables, removing irrelevant or redundant features. This can improve model efficiency, reduce overfitting risk, and simplify interpretation.

## 12.1 Filter Methods

Correlation-based selection.

Statistical tests.

Variance filtering.

## 12.2 Wrapper Methods

Recursive Feature Elimination (RFE).

## 12.3 Embedded Methods

Lasso (L1) regularization.

Tree-based feature importance.

The purpose is to retain informative, non-redundant variables that genuinely help predict the target, while discarding noise or duplicate information.

# 13. Dataset Splitting

The dataset is divided into separate subsets used for different purposes, so that model evaluation is honest and unbiased.

Training set: used to train the model.

Validation set: used for model selection and hyperparameter tuning where appropriate.

Test set: used for final, unbiased evaluation.

An illustrative split could be:

70% Training
15% Validation
15% Testing

Alternatively, cross-validation may be used within the training set instead of a separate validation set. The exact split depends on dataset size and project requirements; this is illustrative only.

# 14. Model Selection Strategy

Multiple candidate algorithms will be considered so their performance can be compared on the actual data. The main candidates are described below.

## 14.1 Linear Regression

Advantages: simple, interpretable, a strong baseline.

Limitations: assumes linear relationships; sensitive to certain assumptions and outliers.

## 14.2 Decision Tree

Advantages: easy to understand, captures nonlinear relationships, handles mixed feature types after preprocessing.

Limitations: can overfit.

## 14.3 Random Forest

Advantages: handles nonlinear relationships, reduces single-tree variance, strong general-purpose baseline.

Limitations: less interpretable than a single tree; more computationally expensive.

## 14.4 Gradient Boosting

Advantages: potential for improved predictive performance.

Limitations: requires careful hyperparameter tuning.

## 14.5 Optional Classification Models

If the target is treated as categorical, candidate classification models include: Logistic Regression, Decision Tree Classifier, and Random Forest Classifier.

# 15. Model Comparison Table

| Model | Type | Strengths | Weaknesses | Expected Role |
| --- | --- | --- | --- | --- |
| Linear Regression | Regression | Simple, interpretable | Linear assumptions | Baseline |
| Decision Tree | Regression | Nonlinear relationships | Overfitting | Candidate |
| Random Forest | Regression | Robust, powerful | Less interpretable | Primary candidate |
| Gradient Boosting | Regression | Strong performance | Tuning required | Advanced candidate |

Table 2: Proposed candidate models, strengths, weaknesses, and expected role

This table does NOT claim that Random Forest actually performs best. That can only be determined by running real experiments on the actual data. Linear Regression remains an interpretable baseline and the final model will be selected only after empirical evaluation.

# 16. Chosen Model Strategy

Based on methodological reasoning (not invented results), Random Forest Regression is proposed as a strong primary candidate. Student performance may depend on nonlinear interactions between variables such as attendance, previous performance, and study behavior, which an ensemble of trees can capture effectively.

However, Linear Regression should be retained as an interpretable baseline, and the final model should be selected only after empirical evaluation on the real dataset. This distinction is important: the proposal is a hypothesis to be tested, not a conclusion.

# 17. Model Training Framework

Load prepared data.

Separate features and target.

Split the dataset.

Build the preprocessing pipeline.

Train a baseline model.

Train candidate models.

Perform cross-validation.

Tune hyperparameters.

Compare models.

Select the final candidate.

Evaluate on unseen test data.

# 18. Hyperparameter Tuning

Hyperparameters are settings that are not learned from the data but are chosen before training. Tuning finds a configuration that improves generalization.

Grid Search: tests each predefined combination in a grid.

Random Search: samples combinations from a defined search space.

Bayesian Optimization: an advanced strategy that models performance and searches efficiently.

For Random Forest, potential parameters to tune include:

n_estimators: number of trees.

max_depth: maximum tree depth.

min_samples_split: minimum samples to split a node.

min_samples_leaf: minimum samples in a leaf.

max_features: number of features considered at each split.

Tuning MUST be performed on validation or cross-validation data only, never on the final test set, to preserve the integrity of the final evaluation.

# 19. Cross-Validation Strategy

Cross-validation is a resampling technique that provides a more reliable estimate of model generalization than a single train/test split, by repeatedly training and validating the model on different portions of the data.

## 19.1 K-Fold Cross-Validation

Dataset
 ↓
Fold 1   Fold 2   Fold 3   Fold 4   Fold 5
  |        |        |        |        |
  Each fold is used as validation data once

In k-fold cross-validation, the training data is divided into k folds. The model is trained on k-1 folds and validated on the remaining fold, repeated k times so each fold is used for validation once.

5-fold and 10-fold cross-validation are common choices.

For classification, Stratified K-Fold preserves class proportions in each fold.

Repeated cross-validation runs the process multiple times to reduce variance.

# 20. Evaluation Metrics (Regression)

## 20.1 MAE - Mean Absolute Error

The average absolute difference between predicted and actual values. It is easy to interpret in the target’s original units.

## 20.2 MSE - Mean Squared Error

The average of squared differences. It penalizes larger errors more strongly than MAE.

## 20.3 RMSE - Root Mean Squared Error

The square root of MSE, returning the error in the same unit as the target. It is widely used because it is interpretable while still penalizing large errors.

## 20.4 R² - Coefficient of Determination

Measures the proportion of variance in the target explained by the model, relative to a baseline (the mean). Ranges typically from 0 to 1.

Limitations of the metrics:

MAE treats all errors equally and can hide large rare errors.

MSE/RMSE are sensitive to outliers because errors are squared.

R² alone does not indicate whether the model is good in absolute terms for a given application.

No metric values are reported here. These are the metrics to be computed after real model training.

# 21. Evaluation Metrics (Classification)

If the classification alternative is adopted, the following metrics apply:

Accuracy: proportion of correct predictions overall.

Precision: of the positive predictions, how many were correct.

Recall (Sensitivity): of the actual positives, how many were found.

F1-score: the harmonic mean of precision and recall.

ROC-AUC: measures the trade-off between true-positive and false-positive rates.

Confusion Matrix: a table showing correct and incorrect predictions per class.

When classes are imbalanced (e.g., far more “Medium” students than “High”), accuracy alone can be misleading. Metrics such as F1 and ROC-AUC should be considered.

# 22. Metric Selection

| Problem | Primary Metrics | Supporting Metrics |
| --- | --- | --- |
| Regression | RMSE, MAE, R² | MSE |
| Binary Classification | F1, ROC-AUC | Accuracy, Precision, Recall |
| Multiclass Classification | Macro-F1 | Accuracy, Per-class metrics |

Table 3: Proposed primary and supporting metrics by problem type

Multiple metrics should be considered together because no single metric captures all aspects of model quality. A model that looks good on one metric can be poor on another.

# 23. Error Analysis

After the model is actually trained, errors will be investigated in detail. Error analysis is necessary because a model with a good average metric can still perform poorly for specific groups or specific cases.

Proposed areas of investigation:

Large prediction errors: which cases produce the biggest errors?

Systematic errors: are errors consistent in one direction?

Performance across student groups: does the model work equally well for different groups?

Residual distribution: for regression, are residuals approximately random?

Underprediction vs overprediction: is the model biased low or high?

For a regression problem, residuals (actual minus predicted) will be examined to detect patterns and systematic bias.

# 24. Model Interpretation

Interpreting the model helps explain why predictions are made and builds trust. Proposed techniques include:

Feature importance: relative contribution of features.

Permutation importance: how performance changes when a feature is shuffled.

SHAP (SHapley Additive exPlanations): an optional advanced technique for explaining individual predictions.

Partial dependence: an optional technique for showing how a feature affects predictions.

IMPORTANT: No feature is claimed to be most important before the model is trained. Importance rankings are determined only after real training and analysis.

# 25. Model Validation

A disciplined validation framework ensures the final evaluation is honest and reproducible.

Training Data
      ↓
Cross-Validation
      ↓
Hyperparameter Tuning
      ↓
Model Selection
      ↓
Final Training
      ↓
Unseen Test Data
      ↓
Final Evaluation

The test set must remain untouched until the very final evaluation. It should not be used for tuning, feature selection, or model selection, otherwise the evaluation is no longer unbiased.

# 26. Model Deployment Plan

Although deployment is optional and not performed in this planning phase, a conceptual deployment strategy is proposed below.

## 26.1 Conceptual Architecture

User / Application
       ↓
Prediction API
       ↓
Preprocessing Pipeline
       ↓
Trained ML Model
       ↓
Prediction
       ↓
Response

## 26.2 Possible Technologies

Flask: lightweight web framework for APIs.

FastAPI: modern, fast API framework.

Streamlit: quick data app interface.

Cloud deployment: hosting on cloud platforms.

Docker: containerization for portability and reproducibility.

This is a conceptual plan only. No model has been deployed.

# 27. Deployment Concept for the Student Performance Project

A possible future system lets a teacher or authorized user obtain a predicted performance along with supporting context, as follows:

Teacher / Authorized User
        ↓
Enter Student Information
        ↓
Validation
        ↓
Preprocessing
        ↓
ML Model
        ↓
Predicted Performance
        ↓
Explanation / Supporting Insights

Predictions should support educational decision-making rather than automatically label or penalize students. The system assists educators and analysts; it does not make irreversible decisions about students automatically.

# 28. Model Monitoring

Once the model is deployed, its behavior and performance must be monitored over time. Relevant aspects include:

Prediction performance: does accuracy hold over time?

Data drift: does the distribution of incoming data change?

Feature drift: do input feature distributions shift?

Missing-value changes: does missingness change over time?

Input distribution changes: are new records different from training data?

Model degradation: does performance decline?

System errors: are there failures in the pipeline?

Monitoring is necessary because real-world data changes over time, and a model that performed well during development can become less accurate in production.

# 29. Model Maintenance

Model maintenance keeps the deployed model relevant and accurate. Proposed practices:

Periodic retraining.

Dataset updates.

Version control.

Model versioning.

Performance tracking.

Retraining criteria (e.g., trigger retraining when drift or performance drops beyond a threshold).

Example retraining workflow:

New Data
   ↓
Quality Check
   ↓
Drift Detection
   ↓
Model Evaluation
   ↓
Retraining Decision
   ↓
New Model Version

# 30. Risk Management

The following risks and mitigations are proposed for the project:

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Missing data | Medium | High | Robust preprocessing |
| Overfitting | Medium | High | Cross-validation |
| Data leakage | Medium | High | Pipeline-based preprocessing |
| Class imbalance | Medium | Medium | Appropriate metrics |
| Small dataset | Medium | High | Cross-validation / data expansion |
| Poor data quality | Medium | High | Validation rules |
| Model bias | Medium | High | Group-level evaluation |
| Concept drift | Low/Medium | Medium | Monitoring |
| Incorrect interpretation | Medium | High | Explainable reporting |

Table 4: Proposed risk register with mitigations

# 31. Ethical Considerations

A predictive system for students raises important ethical considerations that must be addressed from the start.

Student privacy: protect sensitive personal information.

Responsible use of predictions: predictions must not be used to harm students.

Data minimization: collect and store only what is genuinely needed.

Bias: be aware that historical data may contain biases.

Fairness: evaluate the model across different student groups.

Transparency: explain how predictions are made.

Human oversight: keep humans in the decision loop.

A predictive model should ASSIST educators and analysts; it must NOT make irreversible decisions about students automatically. Unnecessary sensitive personal data should not be included in the proposed system.

# 32. Reproducibility and Documentation

Reproducibility ensures the analysis and results can be repeated by others. The following should be documented and controlled:

Python version.

Package versions (e.g., pinned in requirements.txt).

Random seeds for reproducibility of splits and training.

Dataset version and source.

Training configuration.

Model parameters.

Preprocessing pipeline definition.

Experiment tracking of runs and results.

Reproducibility matters because it makes results verifiable, traceable, and easier to debug or extend. Without it, results cannot be trusted or rebuilt reliably.

# 33. Proposed Project Structure

student-performance-ml/
│
├── data/
│   ├── raw/
│   └── processed/
│
├── notebooks/
│   ├── 01_eda.ipynb
│   └── 02_modeling.ipynb
│
├── src/
│   ├── preprocessing.py
│   ├── feature_engineering.py
│   ├── train.py
│   ├── evaluate.py
│   └── predict.py
│
├── models/
│
├── reports/
│
├── requirements.txt
│
├── README.md
│
└── app.py

Purpose of each folder:

data/: stores raw and processed datasets.

notebooks/: exploratory and modeling notebooks.

src/: reusable Python modules for preprocessing, training, evaluation, and prediction.

models/: stores trained/serialized models.

reports/: stores reports and visual outputs.

requirements.txt: lists pinned package versions.

README.md: project documentation and instructions.

app.py: entry point for application/deployment.

# 34. End-to-End Machine Learning Workflow

The complete end-to-end machine-learning workflow is shown below.

Problem Definition
        ↓
Data Collection
        ↓
EDA
        ↓
Data Cleaning
        ↓
Feature Engineering
        ↓
Train/Test Split
        ↓
Preprocessing Pipeline
        ↓
Baseline Model
        ↓
Candidate Models
        ↓
Cross-Validation
        ↓
Hyperparameter Tuning
        ↓
Model Comparison
        ↓
Final Model
        ↓
Test Evaluation
        ↓
Error Analysis
        ↓
Interpretation
        ↓
Deployment
        ↓
Monitoring
        ↓
Maintenance

Figure 1: End-to-end machine learning workflow

# 35. Expected Outcomes

The following are PLANNED outputs. No numerical results are claimed, as the model has not been trained yet.

Clean, modeling-ready dataset.

Reproducible preprocessing pipeline.

Multiple candidate models.

Cross-validation results.

Evaluation metrics (to be computed after training).

Model comparison.

Selected final candidate.

Error analysis.

Feature interpretation.

Deployment strategy.

# 36. Limitations

No actual dataset was available during this planning phase.

Model performance cannot be known beforehand.

Feature availability may change once the real dataset is obtained.

Prediction quality depends on dataset quality.

Historical data may contain bias.

Correlation does not imply causation.

Student behavior may change over time.

Model predictions carry uncertainty.

# 37. Future Scope

Advanced ensemble models.

Explainable AI (e.g., SHAP).

Automated retraining.

Real-time dashboards.

Model monitoring systems.

Larger datasets.

Longitudinal student data.

Personalized academic-support recommendations.

These improvements are realistic and build directly on the framework proposed in this document.

# 38. Conclusion

This report has presented a comprehensive, systematic machine-learning model development and evaluation plan for the Student Performance Analysis and Prediction project. A well-structured approach to machine learning is essential: it begins with a clear problem definition, a robust preprocessing pipeline, and careful feature engineering and selection, and it progresses through model comparison, validation, and appropriate evaluation before any deployment.

The plan emphasizes the importance of proper preprocessing and data-leakage prevention, the value of comparing multiple models rather than committing to a single one, the need for disciplined validation (including the strict isolation of the test set), and the selection of metrics that match the problem type. It also stresses responsible deployment and ethical considerations, recognizing that predictions should support rather than replace human judgment.

This work connects the overall internship phases: Week 1 defined the project strategy, Week 2 provided the EDA and visualization framework for understanding the data, and Week 3 proposes the machine-learning methodology that will use those insights. The next phase will apply this plan to a real dataset, train candidate models, and evaluate them using the framework described here.

The project follows the lifecycle:

Plan → Explore → Prepare → Model → Evaluate → Deploy → Monitor

# 39. References

1. Python Official Documentation. https://docs.python.org/3/

2. Pandas Documentation. https://pandas.pydata.org/docs/

3. NumPy Documentation. https://numpy.org/doc/

4. scikit-learn Documentation. https://scikit-learn.org/stable/documentation.html

5. Matplotlib Documentation. https://matplotlib.org/stable/contents.html

6. Seaborn Documentation. https://seaborn.pydata.org/

7. Plotly Documentation. https://plotly.com/python/

8. Geron, A. (2022). Hands-On Machine Learning with Scikit-Learn, Keras, and TensorFlow (3rd ed.). O’Reilly Media.

9. ChatGPT (2026). I, Robot (assigned reading for ethical AI considerations).